Date: 9/9/26

Time: 3:00pm AZ – 4:04 pm AZ (64 minutes)

Attendees: Matthew Edlin, Colin Tugend, Jair Franco, Christopher Paquin, and Dr. Heinrichs (as sponsor).

Topics Covered:

- Progress

  - Discussed progress made which was focused on UI, BLE and testing.

- Plans

  - Discussed phase 2 plans which revolve around code implementation of BLE and testing plus patching holes in code functionality.

- New Server Team

  - Discussed how the new server team would impact our development and it mostly wont. We provided our schema and they are developing a plan for an interface which they will discuss with Matthew when they are ready.

  - We selected Matthew as our representative for meeting with other teams as he has heavily been focused on communication between systems (server, device, app).

  - They are just starting out so we need to avoid hitting any requirement delays where we are waiting on each other.

- Hardware Team

  - The hardware team needs something to write communication code for, and we also need the same thing to understand how to interpret what we get. They will be coordinating this with Matthew as our representative.

  - The hardware team can’t provide location data or time beyond an offset for how long ago the incident was generated.

- Sync Test

  - Jair and Dr Heinrichs are planning to meet somewhere in Phoenix to get the hardware and software components together to start working on integration testing.

- Long Term Plan

  - The long term plan according to the sponsor is to deliver a proof of concept for the Rob Dollar foundation who then plans to develop it into a professional app and sell/distribute it.

  - We fit in by providing working and well-documented code.

- License Plate Reader

  - This feature may struggle to work on an app and we need to be concerned about battery drain.

  - Machine learning is an option to explore.

  - Rob Dollar foundation will need to investigate paid, more reliable methods.

  - This is still a “nice to have” and not high value now.

- Identity

  - Users’ identities need to be protected, and this will be a legal focus for Rob Dollar. For now, we will avoid adding accounts/permissions and let the server team decide how they want to handle unique non-identifiable IDs.

Action Item List:

- BLE development

  - Develop code to accept real inputs

    - Owner: Matthew

    - Date: 24 Sep 26

  - Testing Implementation

    - Owner: Chris and Collin

    - Date: 3 Dec 26

  - Acquire and test device/app interactions

    - Owner: Jair

    - Date: TBD

Next Meeting: 24 Sept 2026 at 2:00 pm MST