Meeting Minutes – 5th Sponsor Meeting (Team 4)

Date: 4/15/2026

Time: 4:00 PM AZ Time

Duration: 30 minutes

Participants:

Team 4: Colin Tugend, Christopher Paquin, Matthew Edlin, Jair Franco

Sponsor: Dr. Heinrich

Topics Covered:

- Discussed new user experience with accessing incidents and sessions. Demonstrated new system that was requested by the sponsor, and he seemed happy with it.

- Demonstrated integrated data flow from database to UI with mock options via the settings page. This allowed a good demonstration for the next topic.

- Demonstrated the revamped Ride Session screen with limited sessions displayed per screen, many incidents per session and filtering options.

- We identified a discrepancy between how it appears on IOS and Android and committed to watching that better in the future and synchronizing the views on different platforms.

- Discussed very positive results from physical device initial testing and decided to make a video for stakeholders showing the app in its current state as a “sneak peek”.

- The sponsor felt smaller image sizes for incidents would make for a more intuitive user experience by allowing a user to see that more than 2 incidents exist. We shrunk the image size by 20x20 on the call, and he liked that version more, so we made the change. He mentioned that a soft transition may look better than the current solid line cutting off the image so that is a future TODO.

- Discussed Sprint 5 plans of documentation and cleanup and the Sponsor agreed that it was a good call. He also said that our prioritization has been solid so far, so we are on the same page!

Summary:

- This meeting showcased our complete Sprint 4 progress and explained the goals for Sprint 5. The sponsor was happy with our progress and identified some small fixes while approving of the overall progress and plan.

Action Item List: Complete Sprint 5 and showcase to sponsor.

Action Owner: All team members

Action Item Dates: 29 April 2026