Meeting Minutes – Sprint 1 Retrospective (Team 4)

Date 3/18/2026

Time: 7:30 pm EST

Duration: 30 minutes

Participants: 
Team 4: Colin Tugend (Async) , Christopher Paquin, Matthew Edlin, Jair Franco

Topics Covered:

- Discussed burndown and what went wrong.

  - We found it difficult to provide estimates for the research tasks and left them unassigned. We believe this is why the burndown would not show completed even though we completed all the tasks.

  - Decided on what estimation strategies we should use going forward.

- Discussed the need to incorporate more coding for next spring as we were unhappy to not have something resembling a product to show the sponsor.

Summary:

- Reviewed the pitfalls of the last sprint.