Meeting Minutes – Sprint Planning (Team 4)

Date: 3/6/2026

Time: 1:45 PM MST

Duration: 60 minutes

Participants:

Team 4: Colin Tugend, Christopher Paquin, Matthew Edlin, Jair Franco

Topics Covered:

- Discussed Taiga board and what should be in Sprint 1 versus later sprints. Landed on adding all screens as placeholders with basic navigation between them in addition to our previously planned research tasks.

- Discussed changes required to the original Taiga board based on the new UI plan created by Matthew.

- Discussed distribution of tasks amongst team members to ensure we all get experience. Targeted 2 screens per classmate as a functional goal.

- Discussed where documents would stay and decided on github in the README for now.

- Discussed how support for the 2 targeted operating systems would work.

Summary:

- This meeting finalized our objectives for Sprint 1.

Action Item List: Update Taiga board with changes

Action Owner: Christopher Paquin

Action Item Dates: 6 March 2026

Action Item List: Each team member should select and work on 2 screens.

Action Owner: All team members

Action Item Dates: 18 March 2026