# Team 4
Intelligent Bike dash cam

# Software Quality Plan

10/10/2026

# Overview

## Project Description

The Intelligent Bike Dash Cam (IBDC) project provides a mobile application for reviewing ride sessions and incident evidence received from a connected intelligent bike dash cam. Team 4, including Matthew Edlin, Colin Tugend, Jair Franco, and Christopher Paquin are developing the application workflow that connects to the device through Bluetooth Low Energy (BLE), retrieves event information and images, stores related records locally, and submits anonymous data to a server-based analytics platform for the Rob Dollar foundation who commissioned this application.

The objective is to give riders a dependable way to preserve session and incident evidence for the Rob Dollar foundation to help make cycling safer in Arizona by informing the public and policy makers on trends. This plan covers our TypeScript and React Native application, its Expo dependencies, its local database, and its interface with the IBDC device.

The IBDC device and its firmware are external dependencies. This plan verifies the behavior visible at our interface. It does not define camera detection accuracy or hardware reliability.

## High-Level Requirements

The following numbered requirements define the application’s quality baseline. Requirements will be referred to as R# where # is where they appear on the list.

- The application shall display the connection state reported by the BLE adapter.

- The application shall display an error for an unsupported device protocol version.

- The application shall translate device status values received through the protobuf protocol.

- The application shall recover pending events after reconnection.

- The application shall associate every image with its originating event.

- The application shall accept an image as complete only after validating its metadata against the received payload.

- The application shall resume an interrupted image transfer from the first missing chunk.

- The application shall acknowledge an event only after its required evidence has been saved following successful validation.

- The application shall preserve valid incidents within ride session records.

- The application shall display ride history according to the selected filters.

- The application shall display ride history using the selected page size.

- The application shall classify incident completeness using the required evidence fields defined below in the testing plan.

- The application shall display saved incident changes when the user returns to the ride session screen.

- The application shall export a readable PDF of one selected incident with the evidence fields defined below in the testing plan.

- The application shall exchange device messages using the agreed protobuf schema.

- The application shall transmit data to a server as defined by the forthcoming agreement with an outside team.

## Quality Metrics

This section describes the quality metrics used to evaluate the IBDC application. Each metric identifies what will be measured, the target for acceptance, and the related requirements and tests. These metrics cover correct operation, reliability, performance, and ease of use.

| Metric | Description | Acceptance Target | Related Req(s) |
| --- | --- | --- | --- |
| M1 | Measures whether the application displays the correct connection state, identifies unsupported protocol versions, and retrieves pending events after reconnecting. | 100% of connection, compatibility, and pending-event recovery tests pass. | R1, R2, R4 |
| M2 | Measures whether device messages follow the agreed protobuf schema and device status values are translated correctly. | 100% of protocol tests pass. Translated status values match the expected values in the test messages. | R3, R15 |
| M3 | Measures whether images are assigned to the correct event, validated before completion, and resumed from the first missing chunk after interruption. | 100% of image transfer tests pass. No incomplete or invalid image is marked complete. Resumed images match the original test images. | R5, R6, R7 |
| M4 | Measures whether event acknowledgment occurs only after the required evidence has been validated and saved. | 100% of acknowledgment tests pass. No acknowledgment is sent when validation or saving fails. | R8 |
| M5 | Measures whether saved incidents remain associated with the correct ride session. | 100% of incident relationship and persistence tests pass. No valid incident is lost or assigned to the wrong session. | R9 |
| M6 | Measures whether ride history follows the selected filters and page size. | 100% of filtering and page tests pass, including combined filters, empty results, and page boundaries. | R10, R11 |
| M7 | Measures whether the application correctly identifies complete and incomplete incidents using the required evidence fields. | 100% of incident completeness tests pass. Missing required evidence results in an incomplete status but missing optional information does not. | R12 |
| M8 | Measures whether the ride session screen displays saved incident changes when the user returns to it. | 100% of saved-change refresh tests pass. Displayed information matches the saved incident record. | R13 |
| M9 | Measures whether an exported PDF contains the selected incident’s evidence in a readable format. | 100% of PDF report tests pass. Required evidence matches the selected incident, with no missing content, clipping, or overlapping text. | R14 |
| M10 | Measures whether the application transmits data according to the agreement with the outside team. | Acceptance criteria will be defined when the agreement establishes the required data, transmission behavior, and expected responses. | R16 |

The testing plan (Reference All Test Cases.xlsx) will define the cases used to evaluate each metric listed above.

Human User Experience Testing

Human user experience (UX) testing will evaluate how the application feels to use through participant feedback and observations. The findings will be summarized in a report to our sponsor, including difficulties users encountered and suggested improvements. These results will help guide design decisions but will not produce an automatic pass or fail for the application’s user experience.

## Testing Plan

Testing will verify that the application meets the requirements in Section 2 and the quality metrics in Section 3. We will use automated tests for application logic, installed-app tests for native functionality, and physical-device tests for BLE communication. Human UX testing will provide feedback about how the application feels to use. Each test will record its expected result, actual result, and any problems found.

Testing Environments

Automated tests will use Jest with the jest-expo preset. React Native Testing Library will support tests of screen content and user interactions. These tests will use controlled data and mocks for dependencies such as BLE hardware, GPS, database access, and local file operations.

Native integration tests will run in installed development builds on Android and iOS. These tests will exercise the actual database, filesystem, permissions, and other platform-dependent behavior. Android and IOS emulators will support navigation and layout testing, but physical phones connected to the IBDC device will be used to verify BLE communication. The current plan is for Jair and our sponsor to meet to set this up.

Passing a test with a mock implementation does not establish that the corresponding native feature works. Applicable tests will therefore be repeated on both Android and iOS, with the device model, operating system, application build, and relevant firmware version recorded. The passing operating system versions will be shared with our sponsor to present a view of what user devices he can expect the software to work on.

Test Setup

The existing test-case spreadsheet (Reference All Test Cases.xlsx) will provide the starting inventory of inputs, outputs, and expected results. Additional cases will be added for PDF reports, server communication, and any so-far-uncovered requirements. Each case will identify its related requirement and quality metric.

Tests will create their own data and operate independently. Reusable factory functions will provide consistent sessions, incidents, images, and device messages. Tests involving timestamps or random data will use controlled values so results can be repeated. Mocks, listeners, and temporary records will be reset between tests unless a unique situation is found to require a no-reset test which will be documented..

BLE connection/recovery test

Protobuf communication test

Image transfer integrity test

Event register test

Incident data integrity test

Ride history display test

Incident completeness test

Saved incident changes test

Incident PDF report test

Server data transmission test

Human UX test

Test results/review

Summary