Meeting Minutes – Sprint Planning Meeting (Team 4)

Date 4/18/2026

Time: 2:26 PM

Duration: 1 Day (Async)

Participants: 
Team 4: Christopher Paquin, Matthew Edlin, Jair Franco, Colin Tugend

Topics Covered:

- Discussed focusing the sprint on documentation and planning for the Fall semester.

- Identified the sponsors feedback that documentation and code cleanup would be a good next step.

- Matthew went over the initial requirements document to identify where we were at with accomplishing our defined objectives.

- Noted that deleting incidents and sessions is not possible currently.

- Chris highlighted a repository of existing ideas in the new README.

- Polish and unit testing were suggested.

Summary:

- Designed the game plan for Sprint 5 with a focus on unit testing, documentation and adding a few extra small features that hadn’t been worked until this point.

Action Item List: Implement initial Unit Testing

Action Owner: All team members

Action Item Dates: 5/1/2026

Action Item List: Add class documentation

Action Owner: All team members

Action Item Dates: 5/1/2026

Action Item List: Add session/incident deletion

Action Owner: All team members

Action Item Dates: 5/1/2026

Action Item List: Review code for TODOs and optimizations

Action Owner: All team members

Action Item Dates: 5/1/2026