Meeting Minutes – Sprint Planning Meeting (Team 4)

Date 4/1/2026

Time: 4:45 PM (Immediately following Sponsor Meeting)

Duration: 1 hour

Participants: 
Team 4: Christopher Paquin, Matthew Edlin, Jair Franco, Colin Tugend

Topics Covered:

- Discussed what our sprint goals should be based on sponsor feedback.

- Initially discussed a front-end focus but settled on a back-end database and data flow focused Sprint.

- Discussed past successful elements of sprints and how we could pick a good amount of work based on our past performance.

- Broke our primary tasks based on difficulty and expected duration.

- Identified 4 major user stories and 6 minor user stories that we wanted to pursue.

- Determined who would focus on what.

- Discussed modifications to incident type, database schema and screens that would be required.

- Chris and Jair flexed their artistic talents in MS Paint and PowerPoint!

- Settled on a new course of action and assigned Chris to email a proposal to the sponsor about the new screen flow and appearance as well as data lifecycles.

- Created all the new user stories and tasks and added them to Taiga.

- Determined how to establish a single theme and look throughout the screen. Given Matthew’s artistic talents in the wireframe, he volunteered to design the look and feel of all screens which we would later use as targets via code.

Summary:

- Designed the game plan for Sprint 3 from the ground up via Zoom with the entire team. The focus will be on back-end data development and a screen re-flow to target concerns brought up by the sponsor about a strange and redundant user experience.

Action Item List: Build a universal look and feel for all screens.

Action Owner: Matthew Edlin

Action Item Dates: 4/15/2026

Action Item List: Finalize Schema and implement database.

Action Owner: Jair Franco

Action Item Dates: 4/15/2026

Action Item List: Start work on handling protobuf messages

Action Owner: Colin Tugend

Action Item Dates: 4/15/2026

Action Item List: Propose data and screen changes to sponsor.

Action Owner: Christopher Paquin

Action Item Dates: 4/1/2026

Action Item List: Start creating the updates Ride Session screen

Action Owner: Christopher Paquin

Action Item Dates: 4/15/2026