Date: 8/26/26

Time: 6:00pm EST – 6:17pm EST (17 minutes)

Attendees: Matthew Edlin, Jair Franco, Christopher Paquin, and Dr. Heinrichs (as sponsor).

Topics Covered:

- Project Requirements

  - Established no updates or changes have been made to the project requirements over summer break.

- Timelines

  - Established rough timelines for project milestones and demonstration deadlines.

    - Presentation tentatively set for the second half of the semester.

- Project Priorities

  - Reviewed current project status and areas of developmental focus.

    - BLE development

    - Updating UI elements

    - Exporting reports as a PDF

    - Saving Device images to device

    - Documentation

    - License plate recognition

Action Item List:

- BLE development

  - Create BLE Adapter

    - Owner: Christopher Paquin

    - Date: 8/27/26

  - Create and IDBC mock that can send data to our application

    - Owner: Matthew Edlin

    - Date: 8/27/26

  - Work on connecting the application to the mobile device’s Bluetooth module.

    - Owner: Colin Tugend

    - Date: 8/27/26

  - Research desirable design pattens for wireless communication.\

    - Owner: Jair Franco

    - Date: 8/27/26

Next Meeting: 9/9/2026 at 6pm EST (3pm CUP)

-Note: This is being discussed retroactively. Sponsor should expect email with next meeting date and time set up by 8/31 at the latest.